PRODUCT REQUIREMENTS DOCUMENT

Shader Compilation Optimization

for Xenia Canary Emulator

Midnight Club: Los Angeles — Complete Edition

| Document Version | v1.0 — May 2026 |
| --- | --- |
| Target Platform | Windows 11, RTX 3050 Ti |
| Game Title ID | 545407F8 (MCLA CE) |
| GPU Backends | Vulkan / Direct3D 12 |
| Author | ARD (Co-Founder, Life Link) |
| Status | Draft — Ready for Implementation |

# 1.  Overview

| Field | Detail |
| --- | --- |
| Feature Name | Shader Compilation Optimization Layer |
| Target Emulator | Xenia Canary (latest build) |
| Host Hardware | Windows 11, Intel i7 10th Gen, RTX 3050 Ti 4 GB |
| Target Game | Midnight Club: LA Complete Edition (545407F8) |
| Primary Goal | Eliminate micro-stutter and audio desync from on-the-fly shader compilation |
| Secondary Goal | Improve frame pacing without sacrificing visual fidelity |
| Renderer Scope | Vulkan (primary), Direct3D 12 (fallback) |

## 1.1  Background

Xenia Canary is an experimental Xbox 360 emulator that uses a Just-In-Time (JIT) shader compiler to translate Xbox 360 GPU microcode into native GPU instructions (SPIR-V for Vulkan, HLSL for D3D12). This compilation happens on demand — the first time each unique shader is encountered during gameplay — causing visible frame drops and audio distortion spikes.

Midnight Club: LA Complete Edition is an open-world racing game with a large, densely detailed city environment. Its large shader count, combined with aggressive post-processing (MSAA, ambient occlusion, shadow blending), makes it one of the most stutter-prone titles on Xenia Canary without optimization.

# 2.  Problem Statement

## 2.1  Root Cause

Xenia Canary currently has no persistent shader cache. Every game session re-compiles every shader from scratch. On a GPU like the RTX 3050 Ti, individual shader compilations take 2–15 ms each — imperceptible in isolation, but compounding into 50–300 ms stutter bursts during gameplay.

## 2.2  Observed Symptoms in MCLA

| Symptom | Trigger | Impact |
| --- | --- | --- |
| Frame stutter bursts (50–300 ms) | New environment / shader first seen | Race loss, control disruption |
| Audio desync / crackling | FPS dips during shader compile | Cuts audio ahead or behind video |
| Repeated compilation cold-start | Every new session resets cache | 5–10 min warm-up per session |
| Imposter shadow overdraw | City traversal at speed | GPU-bound stutters in open world |
| MSAA overhead | All rendering passes | Significant unnecessary GPU load |

# 3.  Objectives

- Enable persistent shader caching that survives across emulator sessions.

- Pre-compile or batch-compile the most frequently used shaders during an initial warm-up phase.

- Provide user-configurable toggles that balance performance vs. disk/memory usage.

- Maintain compatibility across both Vulkan and Direct3D 12 GPU backends.

- Ensure zero modification of game binaries — all optimization at the emulator layer only.

## 3.1  Target Metrics

| Metric | Target |
| --- | --- |
| FPS stability improvement | +20–30% over baseline (no cache) |
| Shader stutter frequency | Reduce to <3 events per 10 minutes of gameplay |
| Audio latency deviation | <10 ms from video during shader compilation |
| Session warm-up time | <90 seconds on first launch; <5 seconds on subsequent launches |
| Cache persistence | Survives emulator restarts; invalidated only on version update |

# 4.  Functional Requirements

## 4.1  Shader Dumping & Persistent Cache

- Implement a persistent cache folder per game at:

<xenia_dir>/shaders/<TitleID>/  →  e.g., shaders/545407F8/

- Cache format: Binary blob per shader, keyed by shader hash (GPU backend-specific).

- Auto-load all cached shaders on emulator startup before game execution begins.

- Cache version tag: embed Xenia build hash in cache metadata; invalidate automatically on version mismatch.

- Manual rebuild option: user can delete the cache folder or set shader_cache_invalidation_required = true.

## 4.2  Pre-Compilation / Warm-Up Mode

- Scan game assets at first boot to identify the top N most commonly triggered shaders.

- Compile identified shaders in a background thread during the game loading screen.

- Display warm-up progress indicator in the Xenia overlay (F3/F5 overlay).

- Allow user to cap warm-up shader count via max_precompile_shaders config key.

## 4.3  Config Keys (xenia-canary.config.toml)

The following configuration keys must be added to the global config and respected by both GPU backends:

| Config Key | Default | Description |
| --- | --- | --- |
| enable_shader_cache | false | Enables persistent shader cache across sessions |
| shader_cache_path | shaders/<TitleID>/ | Path to cache folder (relative to xenia.exe) |
| precompile_shaders | false | Compile common shaders during load screen |
| max_precompile_shaders | 512 | Cap on shaders compiled at warm-up (0 = unlimited) |
| shader_cache_invalidation_required | false | Force full cache rebuild on next launch |

## 4.4  MCLA-Specific Patch Recommendations

The following patches from xenia-canary/game-patches (545407F8.patch.toml) should be activated in combination with the shader cache:

| Patch Name | Status | Impact on Performance |
| --- | --- | --- |
| 60 FPS – Game Speed Fix | ENABLE | Core patch; requires vsync = false |
| Skip Intro | ENABLE | Saves ~10s cold start per session |
| Disable Motion Blur | ENABLE | GPU savings; blur renders incorrectly anyway |
| Disable Imposter Shadows | ENABLE | Moderate FPS boost in open-world traversal |
| Disable MSAA | ENABLE | Largest single GPU gain; 2x scale replaces it |
| DbgPrint | BENCHMARKING ONLY | Enable to measure shader compilation events |

# 5.  Non-Functional Requirements

| Requirement | Detail |
| --- | --- |
| Portability | Cache system must produce correct results on NVIDIA (RTX 3050 Ti) and AMD (RX 5000+) GPUs without manual reconfiguration |
| Maintainability | Cache invalidation must trigger automatically when the Xenia build hash changes; no manual cleanup required by end users |
| Usability | All options must be simple toggles in xenia-canary.config.toml — no command-line flags or source builds required |
| Safety | Zero modification of game XEX binaries; all optimization occurs in Xenia's GPU pipeline and config layer only |
| Disk Usage | Default cache for MCLA CE estimated at 50–150 MB; document disk usage in README |
| Stability | Corrupt or incomplete cache entries must trigger a graceful rebuild without crashing the emulator |

# 6.  Risks & Mitigation

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Cache corruption from partial write | HIGH | Detect incomplete entries via checksum; auto-fallback to JIT re-compilation |
| Increased startup time (warm-up) | MEDIUM | Make precompile_shaders opt-in; default is off. Cap shaders via max_precompile_shaders |
| GPU driver differences across vendors | MEDIUM | Store cache per GPU vendor/device ID; separate NVIDIA and AMD cache directories |
| Xenia version update invalidates cache | LOW | Embed Xenia build hash in cache header; detect and auto-rebuild on mismatch |
| Cache grows too large on disk | LOW | Document expected size; provide clear instructions to delete cache folder manually |
| vsync conflict with 60FPS patch | HIGH | Enforce vsync = false as a prerequisite check when 60FPS patch is active |

# 7.  Success Criteria

The feature is considered successful when ALL of the following criteria are met across three consecutive 30-minute MCLA test sessions on the reference hardware (RTX 3050 Ti):

| Criterion | Pass Condition |
| --- | --- |
| Frame consistency | No stutter events longer than 100 ms after first 5 minutes of session |
| Audio sync | Audio drift stays within ±10 ms of video throughout a 30-min session |
| Session warm-up | Cold start: cache populated in <90 s. Warm start: loaded in <5 s |
| Cache persistence | Shader cache folder exists and is loaded correctly after emulator restart |
| 60 FPS patch stability | Game holds 50–60 FPS through a full race without physics anomalies |
| MSAA-off visual quality | No visible aliasing regression vs. MSAA-on at draw_resolution_scale = 2 |
| DbgPrint log rate | Fewer than 3 shader compile events per 10-minute stretch of active racing |

# 8.  Implementation Roadmap

## Phase 1 — Baseline Measurement (Week 1)

- Enable DbgPrint patch in 545407F8.patch.toml and launch MCLA.

- Play for 20 minutes, then export xenia_mcla.log.

- Count shader compilation events per minute and note stutter timestamps.

- Record baseline FPS using RivaTuner Statistics Server or CapFrameX.

## Phase 2 — Patch & Config Optimization (Week 1–2)

- Apply all 5 MCLA patches (60FPS, Skip Intro, No Blur, No Shadows, No MSAA).

- Set vsync = false, gpu = vulkan, draw_resolution_scale = 2, audio_driver = wasapi.

- Re-run 20-minute test; compare FPS and stutter frequency to Phase 1 baseline.

## Phase 3 — Persistent Cache Prototype (Week 2–3)

- Fork xenia-canary repository; locate GPU shader pipeline in gpu/vulkan/ or gpu/d3d12/.

- Implement file-based cache: serialize compiled shader blobs to shaders/545407F8/.

- Add cache load on startup; validate against Xenia build hash for invalidation.

- Test cache persistence: close emulator, relaunch, confirm no recompilation stutter.

## Phase 4 — Pre-Compilation Mode (Week 3–4)

- Profile which shaders trigger most frequently in Phase 1 logs.

- Implement background compile thread that fires during game loading screen.

- Add config keys: precompile_shaders, max_precompile_shaders.

- Measure session warm-up time: target <90s cold start.

## Phase 5 — Community Contribution (Week 4+)

- Submit persistent cache PR to xenia-canary/xenia-canary on GitHub.

- Post benchmarks and config guide to xenia-canary/game-patches Discussions.

- Share K8-style tutorial on GTPlanet forum thread for MCLA community.

# 9.  Ready-to-Paste Configuration

## 9.1  xenia-canary.config.toml  (RTX 3050 Ti)

gpu = "vulkan"

vsync = false

draw_resolution_scale_x = 2

draw_resolution_scale_y = 2

audio_driver = "wasapi"

audio_max_queued_frames = 8

license_mask = 1

shader_cache = true                       # experimental — enable in Canary builds

shader_cache_invalidation_required = false

## 9.2  patches/545407F8 — MCLA CE.patch.toml

is_enabled = true   # 60 FPS - Game Speed Fix

is_enabled = true   # Skip Intro

is_enabled = true   # Disable Motion Blur

is_enabled = true   # Disable Imposter Shadows

is_enabled = true   # Disable MSAA

is_enabled = false  # DbgPrint  ← enable only for benchmarking